**Daily Scrum Meeting Minutes:**

Date: 05/22/17, Monday

Attendees: Masoud Sadjadi

Josue Mirtil

Kyle Roque

Start time: 10:30 AM

End time: 11:30 AM

Josue:

* What was done since the last scrum meeting?
* N/A
* What is planned to be done until the next scrum meeting?
* Continue reading online articles and get book to read as well
* What are the hurdles?

Kyle:

* What was done since the last scrum meeting?
* N/A
* What is planned to be done until the next scrum meeting?
* Progress through the Forex for Ambitious Beginners book
* What are the hurdles?
* Familiarizing myself with domain and terminology

**Daily Scrum Meeting Minutes:**

Date: 5/23/17, Tuesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 5:52 PM

End time: 6:37 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Reading through online articles on ForEx
* What is planned to be done until the next scrum meeting?
* Get the MQL5 book and start reading
* What are the hurdles?
* Mismatch in time availability to meet in person and exchange textbooks.

Kyle Roque:

* What was done since the last scrum meeting?
* Finished multiple chapters of Forex for Ambitious Beginners book
* What is planned to be done until the next scrum meeting?
* Read more of the Forex for Ambitious Beginners boo
* What are the hurdles?
* Familiarizing myself with domain and terminology

**Daily Scrum Meeting Minutes:**

Date: 5/24/17, Wednesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:41 AM

End time: 11:41 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Got the book and started reading
* What is planned to be done until the next scrum meeting?
* Continue reading the book about MQL5
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Finished multiple chapters of Forex for Ambitious Beginners book
* What is planned to be done until the next scrum meeting?
* Read more of the Forex for Ambitious Beginners boo
* What are the hurdles?
* Familiarizing myself with domain and terminology. Finding a time for Josue and I to meet up and exchange books

**Daily Scrum Meeting Minutes:**

Date: 5/25/17, Thursday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:13 AM

End time: 10:23 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Read about Expert Advisors
* What is planned to be done until the next scrum meeting?
* Continue reading the book about MQL5
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Finished multiple chapters of Forex for Ambitious Beginners book
* What is planned to be done until the next scrum meeting?
* Read more of the Forex for Ambitious Beginners boo
* What are the hurdles?
* Familiarizing myself with domain and terminology

**Daily Scrum Meeting Minutes:**

Date: 5/26/17, Friday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:00 AM

End time: 10:30 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Read about Expert Advisors
* What is planned to be done until the next scrum meeting?
* Begin reading Forex for Ambitious Beginners
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Finished Forex for Ambitious Beginners book
* What is planned to be done until the next scrum meeting?
* Begin reading book about MQL5
* What are the hurdles?
* Familiarizing myself with most important topics in limited time

**Daily Scrum Meeting Minutes:**

Date: 5/30/17, Tuesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:45 AM

End time: 11:15 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Read about Forex
* What is planned to be done until the next scrum meeting?
* Begin creating user stories for Zone Recovery trading algorithm
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Read about MQL5
* What is planned to be done until the next scrum meeting?
* Watch Zone Recovery video and research the trading algorithm
* What are the hurdles?
* Familiarizing myself with the Zone Recovery algorithm quickly

**Daily Scrum Meeting Minutes:**

Date: 5/31/17, Wednesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:45 AM

End time: 11:15 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Learn about Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Begin creating user stories for Zone Recovery trading algorithm
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Learn about Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Begin creating user stories for Zone Recovery trading algorithm
* What are the hurdles?
* Familiarizing myself with the Zone Recovery algorithm quickly

**Daily Scrum Meeting Minutes:**

Date: 6/1/17, Thursday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:10 AM

End time: 10:22 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Learn about Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Begin creating user stories for Zone Recovery trading algorithm
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Learn about Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Begin creating user stories for Zone Recovery trading algorithm
* What are the hurdles?
* Familiarizing myself with the Zone Recovery algorithm quickly

**Daily Scrum Meeting Minutes:**

Date: 6/2/17, Friday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:30 AM

End time: 10:39 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Found the indicators in the community codebase as suggested by Prof. Sadjadi
* What is planned to be done until the next scrum meeting?
* Create new user stories for Zone Recovery trading algorithm
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* Found the indicators in the community codebase as suggested by Prof. Sadjadi
* What is planned to be done until the next scrum meeting?
* Create new user stories for Zone Recovery trading algorithm
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:**

Date: 6/5/17, Monday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:00 AM

End time: 10:20 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:**

Date: 6/6/17, Tuesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:30 AM

End time: 11:00 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:**

Date: 6/7/17, Wednesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:30 AM

End time: 11:00 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:**

Date: 6/8/17, Thursday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:30 AM

End time: 11:00 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:**

Date: 6/9/17, Friday

Attendees: Josue Mirtil

Kyle Roque

Start time: 10:30 AM

End time: 11:00 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes:**

Date: 6/12/17, Monday

Attendees: Josue Mirtil

Kyle Roque

Start time: 11:00 AM

End time: 11:15 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Keep developing and finish User Story #667 Implementing Indicators for Heiken Ashi
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 6/13/17, Tuesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 11:00 AM

End time: 11:20 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Created “zone recovery“ user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Start developing assigned story
* What are the hurdles?
* Coming up with a good partition for the algorithm and create user stories for each partition.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Keep developing and finish User Story #667 Implementing Indicators for Heiken Ashi
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 6/14/17, Wednesday

Attendees: Josue Mirtil

Kyle Roque

Start time: 11:00 AM

End time: 11:20 AM

Josue Mirtil:

* What was done since the last scrum meeting?
* Implemented code that enters the market if the MACD signal shows the market is trending upwards.
* What is planned to be done until the next scrum meeting?
* Finish Story #668
* What are the hurdles?
* Writing Tests

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Keep developing and finish User Story #667 Implementing Indicators for Heiken Ashi
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 6/15/17, Thursday

Attendees: Josue Mirtil

Kyle Roque

Start time: 12:05 PM

End time: 12:20 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Fix some errors in initial implementation
* What is planned to be done until the next scrum meeting?
* Finish Story #668
* What are the hurdles?
* Writing Tests

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Keep developing and finish User Story #667 Implementing Indicators for Heiken Ashi
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 6/16/17, Friday

Attendees: Josue Mirtil

Kyle Roque

Start time: 12:10 PM

End time: 12:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Finish Story #668
* What is planned to be done until the next scrum meeting?
* Finish Story #670
* What are the hurdles?
* Obtaining symbol filling method with FOK during testing.

Kyle Roque:

* What was done since the last scrum meeting?
* Created “exit criteria” user story for Zone Recovery trading algorithm
* What is planned to be done until the next scrum meeting?
* Keep developing and finish User Story #667 Implementing Indicators for Heiken Ashi
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 6/19/17, Monday

Attendees: Josue Mirtil

Start time: 12:00 PM

End time: 12:10 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Implemented the code for story #670.
* What is planned to be done until the next scrum meeting?
* Finish Story #670
* What are the hurdles?
* Obtaining symbol filling method with FOK during testing. For some reason the symbol filling method is always zero. Can’t open trades with that.

**Daily Scrum Meeting Minutes:**

Date: 6/20/17, Tuesday

Attendees: Josue Mirtil

Start time: 12:00 PM

End time: 12:10 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Researching for a solution to symbol filling policy issue..
* What is planned to be done until the next scrum meeting?
* Finish Story #670
* What are the hurdles?
* Obtaining symbol filling policy with FOK during testing. Found similar questions in the MQL5 community post, but no answer.

**Daily Scrum Meeting Minutes:**

Date: 6/21/17, Wednesday

Attendees: Josue Mirtil

Start time: 12:00 PM

End time: 12:10 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Pushed my current code to my remote branch. Tried implementing my own method to send a buy request. Same result as before.
* What is planned to be done until the next scrum meeting?
* Finish Story #670
* What are the hurdles?
* Obtaining symbol filling policy with FOK during testing. Found similar questions in the MQL5 community post, but no answer.

**Daily Scrum Meeting Minutes:**

Date: 6/23/17, Friday

Attendees: Josue Mirtil

Start time: 12:00 PM

End time: 12:10 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Set the trade filling policy to ORDER\_FILLING\_FOK, but still got the same result.
* What is planned to be done until the next scrum meeting?
* Finish Story #670
* What are the hurdles?
* The built in method symbolinfointeger is returning zero for the filling method. Have to figure what outside factor is causing it to return zero.

**Daily Scrum Meeting Minutes:**

Date: 6/27/17, Tuesday

Attendees: Josue Mirtil

Start time: 12:00 PM

End time: 12:10 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Revising requirements for the zone recovery algorithm
* What is planned to be done until the next scrum meeting?
* Make proper documentation for story #668, #669, #670
* What are the hurdles?
* Contemplated dropping the course

**Daily Scrum Meeting Minutes:**

Date: 6/29/17, Thursday

Attendees: Josue Mirtil,

Kyle Roque

Start time: 12:10 PM

End time: 12:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Have Use cases and class diagrams completed for Story #686 and #669
* What is planned to be done until the next scrum meeting?
* Finish Story #669 and document for story #670
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 7/1/17, Saturday

Attendees: Josue Mirtil,

Kyle Roque

Start time: 12:10 PM

End time: 12:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Finished Story #669
* What is planned to be done until the next scrum meeting?
* Finish document for story #670 and complete implementation
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 7/2/17, Sunday

Attendees: Josue Mirtil,

Kyle Roque

Start time: 2:10 PM

End time: 2:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Finished documenting Story #670
* What is planned to be done until the next scrum meeting?
* Complete implementation for story 670
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 7/5/17, Wednesday

Attendees: Josue Mirtil

Start time: 2:10 PM

End time: 2:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Included the entire MQL5 files so the project compiles. Completed story 670.
* What is planned to be done until the next scrum meeting?
* Complete documentation for story 671
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 7/6/17, Thursday

Attendees: Josue Mirtil

Start time: 2:10 PM

End time: 2:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Complete use cases for story 671
* What is planned to be done until the next scrum meeting?
* Complete documentation for story 671.
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 7/7/17, Friday

Attendees: Josue Mirtil

Start time: 2:10 PM

End time: 2:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Complete documentation for story 671.
* What is planned to be done until the next scrum meeting?
* Complete implementation for story 671.
* What are the hurdles?
* N/A

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management

**Daily Scrum Meeting Minutes:**

Date: 7/9/17, Sunday

Attendees: Josue Mirtil

Start time: 2:10 PM

End time: 2:25 PM

Josue Mirtil:

* What was done since the last scrum meeting?
* Complete implementation for story 671.
* What is planned to be done until the next scrum meeting?
* Complete implementation for story 671.
* What are the hurdles?
* Testing is near impossible because the broker I am using do not support the filling methods. Tried opening a trade with all three filling methods, none of them worked. The question has been asked on the forum several times, but no helpful answers.

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Time management